Belfair Water District #1

June 10th, 2025

Regular Meeting

3 p.m.

Commissioners Present			Staff Present		Guest					Greg Born					Dale Webb

Jill Satran-Loudin				James Freeman

Mike Pope-absent

- Commissioner Born called the meeting to order at 15:12 / Pledge of Allegiance led by Commissioner Born.

- Public Comments –None

- Accounts Payable were read and a motion was made by Commissioner Satran-Loudin  to Accept and Approve Accounts Payable Warrants #11777 – 11820, approve the Meeting Minutes from the May 13, 2025 meeting, Approving the Petty Cash of $250.00. The Cash Drawer of $200.00. Commissioner Born seconded the motion.  Commissioner Born verified before today’s meeting. Commissioner Born called for the vote.

Motion Carried 2 Ayes 1 Absent and 0 Nays

- Business to be Completed:

None at this time.

- Manager Update:

Olympic View Development

Purchased the meter for the Bldg L, next meter will likely be in about 6-8 wks, for sure within the next couple of months.

Well 6 Project

Nothing New here.

Overton and Associates

Nothing new here.

Romance Hill Booster Station

Skid supplier called and the skid is delayed due to pump availability, hope to see delivery at the end of July early August.

Romance Hill Property

Krueger signed the paperwork and is delivered to the attorney, should be at the title company very soon.

Rasor Road Property

Mr. Goodson decided that he would sign the original deal we had made, the papers are on his side awaiting his signature and getting them back for us to sign and move this to the title company.

In House Projects

State Auditor has postponed our exit audit, they are short staffed and they will let me know when they can get it wrapped up.  The annual report with the Secretary of State has been filed and completed.  USDA reports are in progress.

Maintenance and Operations –

James Freeman to report. (See attached Report for complete list)

Mason County Water Group- Had the first meeting today and had a great turnout.  Set up organization and next will be looking to start an account with the bank.

Preparing for painting to start this week.  Preparing to post the CCR reports that we will deliver in-house, the postal copies are out.  Rasor project bids and plans sent out, detail drawings for standards and specifications are done, next is to update the written spec manual to match drawings..

New Business:

Leak Adjustment for 290 NE State Rt 3, Intrepid Holdings formerly Heather B’s

Had a severe leak that occurred underground under the heat pump, has been repaired and verified.

Commissioner Born motioned to approve the leak adjustment and Commissioner Satran-Loudin seconded the motion.

Motion Carried 2 Ayes 1 Absent and 0 Nays

Personnel:

Manager request executive session to discuss personnel (Executive Session: 15:54-16:02)

Commissioner Born motioned to approve the managers contract and Commissioner Satran-Loudin seconded the motion.

Motion Carried 2 Ayes 1 Absent and 0 Nays

- Commissioner’s Comments:

All commissioners expressed their appreciation for the work being done for the district.  Commissioner Born “Great Job, keep it up, place looks better all the time. Thank you!”.  Commissioner Satran-Loudin agreed and said for all to “Keep doing a good job, appreciate the work”.

Meeting Adjourned at 16:10 By Commissioner Born.

May 13th, 2025, Meeting Minutes Approved by:

Commissioner Pope ____________________________________ _Date: June 10, 2025

Commissioner Satran-Loudin ______________________________ Date: June 10, 2025

Commissioner Born______________________________                 Date: June 10, 2025