Belfair Water District #1

May 13th, 2025

Regular Meeting

3 p.m.

Commissioners Present			Staff Present		Guest					Greg Born					Dale Webb

Jill Satran-Loudin-arrived late			James Freeman

Mike Pope

- Commissioner Born called the meeting to order at 15:12 / Pledge of Allegiance led by Commissioner Born.

- Public Comments –None

- Accounts Payable were read and a motion was made by Commissioner Pope to Accept and Approve Accounts Payable Warrants #11715 – 11776, approve the Meeting Minutes from the April 8, 2025 meeting, Approving the Petty Cash of $250.00. The Cash Drawer of $200.00. Commissioner Born seconded the motion.  Commissioner Born verified before today’s meeting. Commissioner Born called for the vote.

Motion Carried 2 Ayes 1 Absent and 0 Nays

- Business to be Completed:

None at this time.

- Manager Update:

Olympic View Development

Purchased the meter for the Bldg K, next will be Bldg L within the next couple of months.

Well 6 Project

Nothing New here.

Overton and Associates

Nothing new here.

Romance Hill Booster Station

Waiting on the skid, hope to see delivery in late May early June.

Romance Hill Property

Meeting with Krueger this week to hopefully sign the paperwork.

Rasor Road Property

Mr. Goodson enlisted the help of a couple of real estate people, and they counter offered 5k more than our previously agreed upon offer.  I told the attorney that we would not be raising our offer at this time.

In House Projects

State Audit would like to schedule the exit conference for the 28th and Commissioner Born will attend.  The annual report is filed and complete.  We completed an emergency service line replacement on OBH and also had to do a second one as well.  USDA reports are in progress.

Maintenance and Operations –

James Freeman to report. (See attached Report for complete list)

Mason County Water Group- Alex and Jim working hard on preparing this for launch, 5 RSVP thus far, 1st invite letter prepared and mailed, 2cnd letter in prepared and agenda is complete.

Lower shop addition is complete and parking area on the end is also finished.  Preparing for painting to be coming in June.  Completed water use efficiency report and loss was at 12.1%, and finalizing the CCR report to be mailed in early June.  Working on Rasor Rd pressure main plans with engineer, and standards and specifications.  Did our leak detection survey for the year, Alex did the night shift and we checked all hydrants for leaking or leaks near hydrants.  There is a leak near Graham and there was a leaking hydrant on OBH which has been repaired.  We will try and narrow down and find the Graham leak later.

New Business:

Personnel:

Step increase for Robert Kobloth anniversary date of June 1st.  recommend step to take effect on the June 20 payroll.

Commissioner Born motioned to approve the step increase and Commissioner Satran-Loudin seconded the motion.

Motion Carried 3 Ayes 0 Absent and 0 Nays

Manager request executive session to discuss personnel.  (Executive session lasted 15 minutes)

- Commissioner’s Comments:

All commissioners expressed their appreciation for the work being done for the district.  Commissioner Born “Great Job, keep it up, place looks better all the time. Thank you!”.  Commissioner Satran-Loudin agreed and said for all to “Keep doing a good job, appreciate the work”.

Meeting Adjourned at 16:10 By Commissioner Born.

May 13th, 2025, Meeting Minutes Approved by:

Commissioner Pope ____________________________________ _Date: June 10, 2025

Commissioner Satran-Loudin ______________________________ Date: June 10, 2025

Commissioner Born______________________________                 Date: June 10, 2025